# Ski & Snowboard Rental Shop Website

Project plan

Date: 12/09/2024

Version: 1.0

Contents

1. Introduction	3

2. Team	3

3. Client	4

4. Deliverables	4

5.Non-Deliverables	5

6. Phasing	5

7. Milestones and Deadlines	7

8. Constraints	7

9. Risks	8

# 1. Introduction

The project involves developing a software system for a Ski & Snowboard Rental Shop, enabling users to reserve ski and snowboard equipment online through a web application, while allowing the shop to manage reservations and rentals via a desktop application. A shared MSSQL database will be used to connect both applications. The goal is to improve the efficiency of the shop's rental process and customer experience. The client for our project is the company Tech Initiative. I will keep in touch with Mr. Stan Hartingsveldt, Koehorst Michiel and Roa Villescas Martin who will represent the company Tech Initia-tive.

The purpose of this document is to get a clear overview of the project and its planning. This document will include the planning for the project starting in 12 September until 11 October.

Objective: Develop a software system consisting of:

- A web application for users to reserve ski and snowboard equipment.

- A desktop application for managing reservations and rentals in the store.

- A shared MSSQL database connecting both applications, without using ORM or LINQ.

# 2. Team

My name is Tifrea Andrei (4150104) and I will be responsible for creating the software solution for Tech Initiative. I can be contacted on the following email address 455422@student.fontys.nl.

# 3. Client

The client for our project is the company Tech Initiative. I will keep in touch with Mr. Stan Hartingsveldt, Koehorst Michiel and Roa Villescas Martin who will represent the company Tech Initiative.

Mr. Stan Hartingsveldt can be reached at the following e-mail address: s.vanhartingsveldt@fontys.nl

Mr. Koehorst Michiel can be reached at the following e-mail address: m.koehorst@fontys.nl

Mr. Roa Villescas Martin can be reached at the following e-mail address: m.roavillescas@fontys.nl

# 4. Deliverables

- Ideation document: Submitted in Week 1.

- Project Plan & URS: To be submitted by Week 3.

- UML Class Diagram: Intermediate and final versions between Week 5 and Week 16.

- Database Schema: MSSQL database design, including table structures and relationships, delivered in Week 5 and finalized by Week 16.

- Desktop Application: Intermediate and final versions.

- Web Application: Intermediate and final versions.

- Test Plan & Report: Created and updated by Week 12 and beyond.

- Unit Tests: Delivered progressively throughout the semester.

- Non-Deliverables

# - Payment Processing: The system will not include any functionality for processing payments.
- Mobile Application: Only a web-based system and desktop application will be developed; no mobile application will be delivered.
- ORM or LINQ: The database connection will not use ORM tools or LINQ; all data will be accessed via raw SQL queries.

# 6. Phasing

Phase 1: Ideation and Planning (Weeks 1-3):

Task 1.1: Complete and submit the Ideation document (Week 1)

Task 1.2: Create the Project Plan

Task 1.3: Submit the Project Plan (Week 3)

Phase 2: Design and Initial Setup (Weeks 4-6):

Task 2.1: Design the UML Class Diagram

Task 2.2: Begin developing the MSSQL database schema.

Task 2.3: Start the Desktop application.

Task 2.4: Submit an intermediate version of the UML Class Diagram and Desktop application (Week 5)

Phase 3: Web Application Development (Weeks 4-10)

- Goal: Develop the web application using ASP.NET Core Razor Pages.

  - Task 3.1: Implement user registration, login, and reservation features.

    - Create Razor Pages for user interaction with dynamic content (reservations).

    - Fetch data from the MSSQL database (without ORM or LINQ).

    - Implement input validation and error handling.

  - Task 3.2: Implement advanced sorting, filtering, and search capabilities.

    - Enable users to search for equipment by date, type, and availability.

  - Task 3.3: Review web application implementation with WAD teacher.

  - Task 3.4: Submit an intermediate version of the web application (Week 6).

Phase 4: Integration and Advanced Features (Weeks 11-13)

- Goal: Enhance both applications and integrate advanced features.

  - Task 4.1: Continue development of the Desktop application.

  - Task 4.2: Implement advanced features in the Web application.

  - Task 4.3: Implement unit tests for the web and desktop applications.

    - Write tests for reservation creation, equipment availability, and user management.

  - Task 4.4: Review and refine both applications based on teacher feedback.

  - Task 4.5: Submit intermediate versions of both applications, including UML updates (Week 11).

Phase 5: Testing and Finalization (Weeks 14-16)

- Goal: Finalize the project, perform testing, and submit final deliverables.

  - Task 5.1: Complete the Test Plan and conduct thorough testing.

    - Ensure both applications are bug-free and handle errors properly.

    - Test happy-flow scenarios and edge cases.

  - Task 5.2: Finalize the MSSQL database.

    - Include views and aggregated data for statistical purposes.

  - Task 5.3: Perform final reviews and refactor code as needed to meet OO principles.

  - Task 5.4: Submit the final version of all deliverables before the end of Week 16.

# 7. Milestones and Deadlines

| Milestone |  | Deadline |
| --- | --- | --- |
| Ideation document submitted |  | Week 1 |
| Project plan and URS submitted |  | Week 3 |
| Intermediate UML & Desktop App submitted |  | Week 5 |
| Intermediate Web App submitted |  | Week 6 |
| Final UML & Desktop App submitted |  | Week 16 |
| Final Web App submitted |  | Week 16 |
| Final Test Plan and Report submitted |  | Week 16 |
| Final Database and Statistical Reports submitted |  | Week 16 |

# 8. Constraints

- ASP.NET Core Razor Pages: For developing the web application.

- Windows Forms .NET Core: For building the desktop application.

- MSSQL: As the shared database for both applications.

- GitLab: For version control and collaboration with teachers.

- Unit Testing Frameworks: For testing the web and desktop applications

# 9. Risks

- Technology Risk: Compatibility issues between the desktop and web applications and MSSQL database could arise.

- Development Delay: Unforeseen technical difficulties could cause delays, particularly with the integration of advanced features.

- Scaling Issues: Managing a large number of users or equipment could strain system performance.

- Sickness Risk: There could be times where any cold/sickness may affect the ability to work on the project and therefore result in a delay.